. Project Architecture & Folder Structure

Before assigning modules, define the folder structure everyone will follow:

text

misl-website/

├── src/

│   ├── app/

│   │   ├── (home)/              # Homepage route

│   │   ├── services/            # Services page

│   │   ├── solutions/           # Solutions page

│   │   ├── portfolio/           # Portfolio page

│   │   ├── about/               # About page

│   │   ├── contact/             # Contact page

│   │   └── layout.tsx           # Root layout

│   ├── components/

│   │   ├── common/              # Shared components (Nav, Footer)

│   │   ├── home/                # Homepage-specific components

│   │   ├── services/            # Services-specific components

│   │   ├── portfolio/           # Portfolio-specific components

│   │   └── ui/                  # Reusable UI (Button, Card, etc.)

│   ├── lib/                     # Utilities, API calls

│   ├── hooks/                   # Custom React hooks

│   └── types/                   # TypeScript interfaces

├── public/

│   ├── images/

│   ├── icons/

│   └── fonts/

├── .env.local                   # Environment variables

└── package.json

2. Module Assignments (The "Who Does What")

🟢 Module 1: Project Setup & Core Architecture

Assigned To: Sharif (You - Team Lead)
Timeline: Days 1-2
Priority: CRITICAL (Blocks all other work)

Responsibilities:

- Initialize Next.js project with TypeScript

- Setup Tailwind CSS with custom theme (Navy #0A192F, Cyan #00FFAB)

- Configure ESLint, Prettier, and Git repository

- Setup folder structure as defined above

- Create reusable UI components:

  - Button (variants: primary, secondary, outline)

  - Card (with hover effects)

  - Container, Section, Grid

- Setup environment variables for API keys

- Configure Next.js config for image optimization

- Implement global CSS with typography (Inter font)

- Deliverable: A working starter kit that all other developers can clone

Acceptance Criteria:

- □

Project runs successfully with npm run dev

- □

Tailwind CSS is properly configured and styled

- □

All reusable UI components are available in the components folder

- □

Environment variables are set up and documented

- □

Git repository is initialized with appropriate .gitignore

🔵 Module 2: Navigation, Footer & Homepage

Assigned To: Louis
Timeline: Days 2-4
Dependencies: Module 1 (Sharif's setup)

Responsibilities:

Header/Navigation (sticky):

- Logo (SVG) + Navigation links

- "Get a Quote" CTA button

- Mobile hamburger menu (slide-in overlay)

- Active link highlighting

Footer:

- Logo, quick links, social icons (LinkedIn, Twitter/X, GitHub)

- Copyright notice

Homepage Sections:

- Hero Section: Large H1 "Beyond Code. Building Intelligence." + typing animation

- MISL Grid: 4 cards representing (M) Mobile, (I) Intelligence/Data, (S) Software, (L) Lifecycle/ML Ops

- Trust Bar: Scrolling tech logos (Python, React, AWS, Docker, etc.)

- Stats Section: (Optional) Years of experience, projects delivered, etc.

Key Technical Requirements:

- Use React hooks (useState, useEffect) for mobile menu toggle

- Implement typing animation using a library or custom hook

- Ensure all links use Next.js Link component for client-side navigation

- Make sure header is sticky/fixed at the top

Acceptance Criteria:

- □

Navigation works on desktop and mobile

- □

Mobile hamburger menu slides in smoothly

- □

Hero section has working typing animation

- □

MISL grid cards are properly styled and clickable

- □

Trust bar scrolls automatically with logos

- □

Footer appears on all pages with correct links

🟡 Module 3: Services & Solutions Pages

Assigned To: Imaan
Timeline: Days 3-6
Dependencies: Module 1 (Sharif's setup)

Responsibilities:

Services Page (/services):

- 4 Service cards with icons:

  - Systems Development

  - Mobile Application Development

  - Data Science & Analytics

  - ML Ops & AI

- Each card has "Learn More" accordion (expands with technical details)

- Service icons (SVG - can use react-icons library)

Solutions/Industries Page (/solutions):

- Grid layout showing 4 industries:

  - FinTech

  - HealthTech

  - Logistics & Supply Chain

  - EdTech

- Each industry card: Icon, title, brief description, use case

The Pipeline Section (on Services page):

- Horizontal timeline showing 5 steps:

  - Discovery

  - Architecture

  - Agile Development

  - ML Ops Integration

  - Launch & Support

Key Technical Requirements:

- Use react-icons library for icons (or import SVGs)

- Implement accordion using useState for toggle

- Use responsive grid (1 column on mobile, 2 on desktop)

- Optimize images using Next.js Image component

Acceptance Criteria:

- □

All 4 service cards are displayed with icons and descriptions

- □

Accordion expands/collapses smoothly on click

- □

Solutions page shows all 4 industry cards

- □

Pipeline timeline is visually appealing and responsive

- □

All pages are mobile responsive

🔴 Module 4: Portfolio, About & Contact Pages

Assigned To: Mus
Timeline: Days 4-7
Dependencies: Module 1 (Sharif's setup), Module 3 (Imaan - for consistency)

Responsibilities:

Portfolio Page (/portfolio):

- Project cards in grid layout

- Filter buttons: "All", "Mobile", "Systems", "AI/ML"

- Click card → opens modal with full case study

- Project data should come from a local JSON file (to be migrated to CMS later)

About Page (/about):

- Company philosophy section

- Team member cards (with placeholder images)

- Tech Stack badges (Python, React, AWS, Docker, etc.)

Contact Page (/contact):

- Form with fields: Name, Email, Company, Budget, Message

- Form validation using react-hook-form

- API integration (send email via serverless function)

- Success state with confirmation message

Key Technical Requirements:

- Implement modal using React Portal or react-modal

- Use react-hook-form + zod for form validation

- Create serverless API route for email sending

- Use next/dynamic for lazy-loading portfolio images

Acceptance Criteria:

- □

Portfolio grid displays correctly with filter functionality

- □

Modal opens with full case study details

- □

About page shows team and tech stack

- □

Contact form validates inputs and sends email

- □

Success message appears after form submission

- □

All pages are mobile responsive

3. Integration & API Development

📧 Contact Form API (Serverless Function)

Assigned To: Sharif (or shared responsibility)
Timeline: Day 8

Responsibilities:

- Create API route at /app/api/contact/route.ts

- Validate incoming form data

- Configure email transporter (Nodemailer, SendGrid, or Mailgun)

- Send email to hello@misltechnologies.com

- Return appropriate success/error responses

- Add environment variables for email credentials

Acceptance Criteria:

- □

API endpoint accepts POST requests

- □

Form data is validated before sending

- □

Email is delivered to the company inbox

- □

Proper error handling is implemented

- □

Environment variables are secured

4. Environment Variables Setup

Create .env.local with the following variables:

text

EMAIL_USER=your_email@gmail.com

EMAIL_PASS=your_app_password

NEXT_PUBLIC_SITE_URL=http://localhost:3000

Note: For production, these will need to be configured in Vercel's dashboard.

5. Testing & Deployment Plan

🧪 Testing Phase (Days 9-10)

Assigned To: All Team Members (Cross-Testing)

| Test Type | Who Does It | What to Test |
| --- | --- | --- |
| Unit Testing | Sharif | UI components, utilities |
| Responsive Testing | Louis | Mobile, Tablet, Desktop views |
| Accessibility | Imaan | Keyboard navigation, ARIA labels, color contrast |
| Performance | Mus | Lighthouse scores, image optimization |
| Cross-Browser | All | Chrome, Safari, Firefox, Edge |
| Form Submission | All | API endpoint, email delivery |

Testing Checklist:

- □

All pages load without errors

- □

Navigation works on all devices

- □

Forms validate and submit correctly

- □

Images are optimized and lazy-loaded

- □

Animations work smoothly

- □

No console errors or warnings

- □

Lighthouse score > 90 for Performance, Accessibility, SEO

🚀 Deployment Phase (Days 11-12)

Assigned To: Sharif + Louis

Deployment Steps:

- Setup Vercel Project

  - Connect GitHub repository to Vercel

  - Configure environment variables in Vercel dashboard

  - Enable automatic deployments on main branch

- Production Build

  - Run npm run build locally to verify

  - Fix any build errors

- Deploy to Production

  - Push to main branch (triggers Vercel deployment)

  - Verify deployment on preview URL

- Post-Deployment Checklist:

  - □

SSL certificate active (auto-provisioned by Vercel)

  - □

Custom domain configured (misltechnologies.com)

  - □

301 redirects set up (non-www → www or vice versa)

  - □

Analytics (Google Analytics or Plausible) installed

  - □

Sitemap generated and submitted to Google Search Console

  - □

robots.txt file is accessible

6. Daily Standup Schedule

To keep everyone aligned, hold daily 15-minute standups:

| Time | Agenda |
| --- | --- |
| 9:00 AM | What did you complete yesterday? |
| 9:10 AM | What are you working on today? |
| 9:20 AM | Any blockers? (e.g., "I need the Nav component from Louis to proceed") |

Communication Tools:

- Use Slack/Discord/WhatsApp for daily updates

- Use GitHub for code reviews and pull requests

- Use Google Meet/Zoom for weekly sync meetings

7. Git Workflow Strategy

Branch Naming Convention:

- main - Production-ready code

- develop - Integration branch (merge all features here)

- feature/sharif-setup - Module 1

- feature/louis-nav-hero - Module 2

- feature/imaan-services - Module 3

- feature/mus-portfolio-contact - Module 4

Commit Message Format:

text

[FEAT] Add hero section with typing animation

[FIX] Fix mobile menu z-index issue

[STYLE] Update button hover effects

[REFACTOR] Extract ServiceCard into separate component

[DOCS] Update README with setup instructions

Workflow Steps:

- Each developer creates a branch from develop

- Work on assigned module

- Submit Pull Request (PR) to develop

- Another developer reviews the PR

- Merge to develop upon approval

- Daily merges to avoid conflicts

Code Review Guidelines:

- At least one approval required before merging

- Check for: Code quality, performance, accessibility, responsiveness

- Test the PR locally before approving

8. Timeline Summary

| Day | Activity | Owner |
| --- | --- | --- |
| Day 1-2 | Project Setup, UI Components, Types | Sharif |
| Day 2-4 | Nav, Footer, Homepage (Hero, MISL Grid) | Louis |
| Day 3-6 | Services, Solutions, Pipeline | Imaan |
| Day 4-7 | Portfolio, About, Contact | Mus |
| Day 8 | API Integration (Contact Form) | Sharif/Mus |
| Day 9-10 | Testing, Bug Fixes | All |
| Day 11-12 | Performance Optimization, SEO | All |
| Day 13-14 | Deployment, Final Review | Sharif |

9. Deliverables Checklist

At the end of the project, these must be delivered:

- □

Fully functional Next.js application with TypeScript

- □

All 6 pages (Home, Services, Solutions, Portfolio, About, Contact)

- □

Responsive design (Mobile, Tablet, Desktop)

- □

Contact form with email integration

- □

Dynamic portfolio with filter functionality

- □

SEO metadata (title, description, Open Graph)

- □

Sitemap (sitemap.xml)

- □

robots.txt

- □

Google Analytics (or Plausible) integrated

- □

Hosted on Vercel with custom domain

- □

GitHub repository with documentation (README.md)

- □

Codebase follows ESLint + Prettier standards

10. Developer Resources & Tools

Recommended VS Code Extensions:

- Tailwind CSS IntelliSense - Autocomplete for Tailwind classes

- ESLint - Real-time linting

- Prettier - Code formatting

- GitLens - Git blame and history

- Thunder Client - API testing (for contact form)

Useful Commands:

bash

# Development

npm run dev          # Start dev server

npm run lint         # Check code quality

npm run format       # Format code with Prettier

# Production

npm run build        # Build for production

npm run start        # Run production build locally

# Deployment

git push origin main # Deploys to Vercel (if connected)

Learning Resources:

- Next.js Documentation: https://nextjs.org/docs

- Tailwind CSS Documentation: https://tailwindcss.com/docs

- TypeScript Documentation: https://www.typescriptlang.org/docs

- React Hooks Documentation: https://react.dev/reference/react

11. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Developer delays | High | Daily standups, clear deadlines, early communication |
| Integration conflicts | Medium | Daily merges, clear branch strategy |
| Performance issues | High | Regular Lighthouse testing, early optimization |
| Form submission fails | High | Test API thoroughly before deployment |
| Design inconsistencies | Medium | Shared style guide, component library |
| Deployment failure | High | Test on staging environment first |

12. Success Metrics

After launch, track these metrics:

- Page Load Time: < 2.5 seconds (LCP)

- Lighthouse Score: > 90 for Performance, Accessibility, SEO

- Bounce Rate: < 50% (indicates engaging content)

- Form Submissions: Minimum 5 per week (indicates lead generation)

- Mobile Traffic: > 40% (indicates responsive design success)

13. Post-Launch Handover

After deployment, the following should be handed over to the marketing/business team:

- CMS Access (if implemented with Sanity/Contentful)

- Analytics Dashboard (Google Analytics credentials)

- Deployment Access (Vercel team access)

- Documentation:

  - How to update portfolio items

  - How to add new team members

  - How to update service offerings

  - How to monitor form submissions

- Emergency Contacts: Who to call if site goes down

🎯 Final Word to the Team

To Sharif, Louis, Imaan, and Mus:

This is more than just a website—it's the digital face of MISL Technologies. Every pixel, every animation, and every line of code reflects your expertise. Build it like you're showing the world what you're capable of.

Remember:

- Communication is key. Use Slack/Discord/WhatsApp daily.

- Review each other's code. Four eyes see more than two.

- Don't hesitate to ask for help. We're a team.

- Test on actual devices, not just browser dev tools.

- Document everything for future maintenance.